[Draw your reader in with an engaging abstract. It is typically a short summary of the document. When you’re ready to add your content, just click here and start typing.]

Business proposal for Platinum pipe Co.[Document subtitle]

Thumedi Makgahlela

ST10521217

G

T

Contents

1.Organisation overview	2

2.Website goals and objectives	2

3. Current website analysis	2

4. Proposed website features and functionality	3

5. Design and user experience	3

Colour scheme	3

6. Technical Requirements	4

7. Timeline and milestone	4

8. Budget	5

# 1.Organisation overview

Platinum pipe Co.

Locally based Platinum pipe co. Began operations in 2020 with the goal of providing customers with dependable and reasonably priced plumbing services.

Emergency plumbing services, leak detection, drain cleaning, geyser installation and repairs, bathroom and kitchen plumbing services, and more are among the services provided by the organization.

Mission statement

Our goal is to ensure that clients will be completely satisfied with their experience while offering the best plumbing services at cheap pricing.

Vision statement

By proving creative solutions and building enduring relationships with our clients, we hope to become the most reputable plumbing service provider

Target audience

Platinum Pipe Co.’s primary target audience includes:

- Homeowners needing plumbing repairs and maintenance.

- Property managers and landlords.

- Small and medium – sized businesses.

- Construction companies requiring plumbing installation services.

2.Website goals and objectives.

The purpose of the Platinum Pipe Co. website is to establish a strong online presence and make it easier for customers to access the company’s services.

Website goals

- Increase brand awareness within the local community.

- Generate more customer enquires and service bookings.

- Showcase plumbing services and completed projects.

- Build customer trust through testimonials and company information.

- Provide customer with quick access to emergency contact details

Key performance indicators (KPIs)

- Increase website traffic by 30% within six months.

- Receive at least 20 online service enquiries each month.

- Increase phone calls generated through the website.

- Achieve a website bounce rate below 40%.

- Increase customer bookings through the online contact form.

# 3. Current website analysis

Currently, Platinum Pipe Co. does not have an official website and mainly relies on word – of – mouth referrals and social media for marketing.

Strengths

- Strong reputation within the local community.

- Experienced and qualified plumbers.

- Excellent customer service and fast response times

- Wide range of plumbing services.

Weaknesses

- No professional online presence.

- Customers cannot book services online.

- Limited visibility in online search results.

- No platform to display customer testimonials or completed projects.

Areas for improvement

Your new website will undoubtedly increase your online visibility because it offers all service details, simple booking, customer reviews, and SEO. Additionally, practically everyone looks for plumbing services using a mobile device, so your website must be responsive.

# 4. Proposed website features and functionality

The website will include the following pages:

- Homepage – company introduction

- About us – company history

- Services – Leak detection

- Gallery – Before and after project photos

- Testimonials – customer reviews

- Blog – plumbing maintenance tips

- Contact us – Google maps location, contact form

- Additional functionality – online booking system, Quote request form

# 5. Design and user experience

# Colour scheme

- Dark blue – Trust and professionalism.

- Platinum grey – modern appearance.

- White – Clean and simple layout.

- Orange – Call – to – action buttons.

Typography

- Headings: Poppins bold.

- Body text: Open Sans.

- Buttons: Poppins semi – bold.

Layout and design

- Clean, modern, and professional appearance.

- Easy navigation menu.

- Large service images.

User experience considerations

- Fast loading pages.

- Simple navigation.

- Easy online booking.

- Accessible contact information.

- Middle – friendly design.

# 6. Technical Requirements

Domain name:

www.platinumpipeco.co.za

hosting

- Secure cloud hosting.

- SSL certificate.

- Daily backups.

- 99.9% uptime.

Programming languages

- HTML5

- CSS3

- JavaScript

# 7. Timeline and milestone

| Week | Activity | Milestone |
| --- | --- | --- |
| Week 1 | Engage in customer communication, gather requirements, establish site objectives, and carry out research. | Project planning completed. |
| Week 2 | Create a sitemap, design wireframes for your website, and establish your logo and colour scheme. | Website design approved. |
| Week 3 | Create a homepage, a “Service” page, and a “About Us” page. | Core website pages completed. |
| Week 4 | Create contact pages, galleries, and pricing requests. | All website pages completed. |
| Week 5 | Incorporate photos, business information, a contact form, Google Maps integration, and mobile assistance. | Website functionality completed. |
| Week 6 | By testing your website on various devices and browsers and resolving any issues, you may improve its speed. | Testing and quality assurance completed. |
| Week 7 | Show your client your website, obtain their input, and make necessary improvements. | Client approval received. |
| Week 8 | Launch the website, configure hosting and domain, and provide basic maintenance documentation. | Website successfully launched. |

# 8. Budget

| Item | Estimated cost (R) | Description |
| --- | --- | --- |
| Website design & development | R10 000 | Design and development of a responsive 5–7page website (Home, About, Services, Gallery, Contact, Quote Request). |
| Domain Name (1 year) | R250 | Registration of a .co.za domain |
| Web Hosting (1 year) | R 2 400 | Reliable business hosting with SSL certificate and email accounts. |
| Website Maintenance (12 months) | R7 200 | Software updates, backups, security checks, bug fixes, and minor content updates (R600 per month). |
| Total Estimated first – year budget | R19 850 |  |